## Slide 1: Requirements Management Framework
Definition | Refinement | Migration | Transition | Maintenance
Problem Statement Project Plan Vision & Scope Document | Business requirement document (BRDs) Business Architecture Document (BAD) Business Use Case Inventory Iteration Plan | Approved BUC Requirement Documents | Final Requirements in ReqPro Templates & Requisite Pro synchronized | Change Requests (CRs) Aged requirements
Develop BRD Develop Taxonomy Conduct requirements gathering sessions Synthesize draft requirements from inputs Elaborate & prioritize business requirements Finalize BRD Import BRD into Reqpro | Develop BUCs based on Iteration Plan Trace BUCs to BRD Conduct requirements quality assessment Conduct gap analysis Resolve gaps Obtain Stakeholder BUC approval | Create/update BUC templates Compare original with generated document Update RequisitePro with BUC templates Record traces, requirement scope and iteration in templates Update ClearCase with supporting artifacts | Copy requirements from VHPUR to Tech project Generate final artifacts with dual BUC IDs Create iteration baseline Post generated artifacts to collaboration Sharepoint site | Manage change requests Generate difference reports Conduct audit of aging requirements
Approved Business requirement document (BRD) Business Architecture Document (BAD) Business Use Case Inventory (BUC) aligned to BRD needs Iteration Plan | Approved Business Use Cases (BUCs) Updated Iteration Plan with tracing Final BUCs ready for ClearCase import | Requirements documents generated from template ReqPro updated with final BUCs | Requirements synchronized in both RequisitePro projects Generated BUCs with dual BUC IDs | CR Difference reports Updated requirements in Templates and ReqPro Change/Status Reports CR Metrics
Activities
Inputs
Outputs
Notes: Change control is in requirements maintenance. Requirements are tightly coupled with project scope, therefore a change in requirements may signify a change in project scope.
Inputs for requirements definition: We need to capture stakeholders goals/needs at all levels of the organization.